# Program 1 Plan

Team Members:

Andrew Clark, Kevin Ajongbah, Michael Martin, Spencer Peck, Rodrigo Blancas

# 1) Project Information

Course / Term CS-2430-002-Spring 2026

Project: Project 1

Team Name

Start Date 2026-02-02

Due Date 2026-02-20

Checkpoint Date (mid-project) 2026-02-13

# 2) Team & Roles

| Member | Role | Responsibilities | Scheduling |
| --- | --- | --- | --- |
| Andrew Clark | Comms Lead | -Coordination between team members -Oversee creation of final reports | Friday/Saturday Evenings MW 4:30-5:45 as needed |
| Spencer Peck | Lead Dev | UML creation Repo Management Code Contributions | Tuesday/ Thursday/ Friday past Noon. Saturday |
| Michael Martin | Contributor | Code contribution | Monday-Wednesday/Friday/Saturday Evenings |
| Kevin Ajongbah | Testing | Testing class | Tuesday/Thursday/ Friday Pat Noon. |

# 3) Repository & Access

Platform: GitHub

Repository URL https://github.com/Dominus-Tanis/CS2430-Group1

# 4) Milestones (Timeline)

Define 4–6 milestones. Each milestone has a definition of done. Status: NS / IP / D.

| Milestone | Owner | Target Date | Status | Evidence Pointer | Notes |
| --- | --- | --- | --- | --- | --- |
| Program setup complete: UML/Outline/Repository | Spencer | 02/07/2026 | IP |  |  |
| Basic Functionality complete: Array creation, counter and sorters | All | 02/11/2026 | NS |  |  |
| Main class and implementation complete. Test class Complete | All | 02/16/2026 | NS |  |  |
| Final submission. Documents, peer review and video | All | 02/20/2026 | NS |  |  |

# 5) Task Backlog (Assignments + Status)

Keep this concise (8–15 tasks). For each Done task, include an evidence pointer.

D - Done  NS - Not Started   IP - In Progress

| Task | Definition of Done | Target Date | Owner | Status |
| --- | --- | --- | --- | --- |
| Project plan and repo setup | First project outline submitted | 02/06/2026 | Spencer | D |
| UML | Array Sorter Main Clearly Displayed | 02/07/2026 | Spencer | IP |
| ArrayGenerator Class | Core Functionality implemented. | 02/11/2026 | Spencer | NS |
| Sort: Merge | Implemented and merged in repo | 02/11/2026 | Andrew |  |
| Sort: Quick | Implemented and merged in repo | 02/11/2026 | Kevin |  |
| Sort: Shaker | Implemented and merged in repo | 02/11/2026 | Kevin |  |
| Sort: Heap | Implemented and merged in repo | 02/11/2026 | Mike | IP |
| Driver Program | Runs through at least one instance of the program and writes data to a file. | 02/16/2026 | All | NS |
| Data Analysis | Run Program through required iterations and create a report on the data. | 02/18/2026 | All | NS |

# 6) Verification Plan (Testing)

• Correctness checks/tests to run

• Unit tests for core functions (parsing, core algorithm steps).

• Golden-file tests: compare outputs to expected results on provided sample inputs.

• Negative tests: invalid inputs produce clear error messages.

• Edge cases to verify

• Empty/near-empty input (minimum size).

• Maximum size input within assignment constraints.

• Duplicate or conflicting entries (as applicable to the project spec).

• Expected vs. actual outputs (where applicable)

• Document expected outputs for at least 3 representative test cases in docs/test-

results.md.

• Include screenshots or terminal output snippets if tooling is minimal.

• Performance checks (if required by the project)

• Run on increasing input sizes and record runtime (basic timing).

• Confirm no unnecessary O(n^2) loops on hot paths where avoidable.

# 7) Risks / Blockers

Problems we have identified and who is primarily responsible for helping solve or mitigate them.

| Problem | Impact Level | Plan | Owner | Status |
| --- | --- | --- | --- | --- |

# 8) Update Log (Required: at least 2 per project)

| Date | Update Summary | Problems/Fixes |  |  |
| --- | --- | --- | --- | --- |
| 2/6/2026 | Plan Created |  |  |  |